## Slide 1: Project Proposal
Project name : “Your Feedback, Our Future”
Prepared for :
Dr. Rami ibrahim
Thierry Marigny (CEO)
Prepared by: Yousef Abu ALI
Table of content
01
The Problem
02
The Solution
03
Goals and benefits
04
Deliverables of the project
05
Success Criteria
06
Project Management Strategy
07
Project requirement
08
Project Proposal Timeline
09
Conclusion
10
Thank You

## Slide 2: Table of content
01
The Problem
02
The Solution
03
Goals and benefits
04
Deliverables of the project
05
Success Criteria
06
Project Management Strategy
07
Project requirement
08
Project Proposal Timeline
09
Conclusion
10
Thank You

## Slide 3: The Problem
Telecommunication companies such as orange Jordan are struggling with the huge amount of customer complaints Everyday. And such companies would risk customer retention and bad reputation if these complaints weren't resolved effectively.

## Slide 4: The Solution
To solve this problem, I aim to build a big data system for orange Jordan. The system’s main goal is to use data mining techniques to gain valuable insights by focusing on customer behavior, suggestions, and complaints to produce ideas that would help in improving orange’s product and services.

## Slide 5: Goals and benefits
Goals
Benefits
Understanding customers
Preferences, concerns, and sentiments
Real-Time Ideas
Transforming comments into Ideas
Churn Prediction
Identify customers at risk for targeted effort
Improving products and services
Enhancing quality from customer feedback
Competitive advantage
Helping Orange Jordan to lead the telecommunication industry
Customer satisfaction and Loyalty
Providing better customer experience and having their loyalty

## Slide 6
Deliverables of the project
Big data platform that performs operations (store, process, and analyze customer data) as well as Documentation and training material
A dashboard for user interface that would provide users with accessibility to the outputs, visualizations, and tools that would help in managing insights
Application interface that's integrated with current systems to ease the exchange between new big data system and the other platforms for the organization
Model that predicts customer churn and segmentation, to generate insights and recommendation
Quality of Ideas Generated
Reduction in Customer Complaints or Negative Feedback
Impact on Business Metrics (e.g., revenue)
Number of Successful Product or Service Improvements
Success criteria

## Slide 7
Success criteria
Quality of Ideas Generated
Reduction in Customer Complaints or Negative Feedback
Impact on Business Metrics (e.g., revenue)
Number of Successful Product or Service Improvements
Deliverables of the project
Big data platform that performs operations (store, process, and analyze customer data) as well as Documentation and training material
A dashboard for user interface that would provide users with accessibility to the outputs, visualizations, and tools that would help in managing insights
Application interface that's integrated with current systems to ease the exchange between new big data system and the other platforms for the organization
Model that predicts customer churn and segmentation, to generate insights and recommendation

## Slide 8: Project Management Strategy
This project involved the use of waterfall methodology. It provided clear structure and planed timeline.
System design
Training
Data analysis
Infrastructure
setup
Data Collection, preparation
Software setup
Testing, Validation, and Improvment
Deployment
Model Development
Monitoring
Implementation
Project charter
Budget
Project Scope
WBS Dictionary
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan

## Slide 9: Project Management Strategy
This project involved the use of waterfall methodology. It provided clear structure and planed timeline.
System design
Data analysis
Infrastructure
setup
Data Collection, preparation
Software setup
Model Development
Implementation
During my project I prepared Information on several important aspects:
Budget
Project Scope
WBS Dictionary
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan
Training
Testing, Validation, and Improvment
Deployment
Monitoring
Project charter

## Slide 10: Project charter
Project charter
Project charter
Project Objectives: Included the goals we want to reach from employing this project.
Understanding customers
Improve productivity
Customer satisfaction
Deliverables: the project results (output) that will be used after the project ends
Platform
Model
Application
Business Case: Showing the reason behind the project, including it’s purpose, and benefits as well as understanding the company and their operation to connect the project with the business.
Understanding their problems
Understanding their current approach
Mentioning the benefits of the project for the company
Scope and Exclusion:
In scope: (Training, setting up hardware and software, Developing model and integration)
Out of scope: ( hardware maintenance, electrical setup, extended software features beyond the agreed on)
Project Team: The project team included all the stakeholders related to this project.
Project sponsor: CEO
Project lead: Project manager
Project team: trainer, designer, developer
Additional stakeholders: external consultant, security experts, customers.

## Slide 11: Project charter
Project charter
Project Objectives: Included the goals we want to reach from employing this project.
Understanding customers
Improve productivity
Customer satisfaction
Deliverables: the project results (output) that will be used after the project ends
Platform
Model
Application
Business Case: Showing the reason behind the project, including it’s purpose, and benefits as well as understanding the company and their operation to connect the project with the business.
Understanding their problems
Understanding their current approach
Mentioning the benefits of the project for the company
Scope and Exclusion:
In scope: (Training, setting up hardware and software, Developing model and integration)
Out of scope: ( hardware maintenance, electrical setup, extended software features beyond the agreed on)
Project Team: The project team included all the stakeholders related to this project.
Project sponsor: CEO
Project lead: Project manager
Project team: trainer, designer, developer
Additional stakeholders: external consultant, security experts, customers.

## Slide 12: Project Management Strategy
Budget
WBS Dictionary
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan
Project charter
Project Scope

## Slide 13
Project Scope

## Slide 14: Project Scope
1. PROJECT OBJECTIVE:
Understanding customer preferences, concerns, and feelings about their products and services.
The ability to transform customer comments into real-time ideas, which would help the organization to improve their products and services continuously.
2. PROJECT DELIVERABLES:
Big data platform that performs operations (store, process, and analyze customer data).
A dashboard for user interface that would provide users with accessibility to the outputs, visualizations, and tools that would help in managing insights.
3. PROJECT MILESTONES:
Milestone 1( System design and security): complete the design of the system and the security plan(Jan 14, 2024)
Milestone 2 (software): Complete software preparation “Download and setup” (Jan 29, 2024)
Milestone 3 (infrastructure): Complete setting up the hardware and software (Feb 21, 2024)
4. PROJECT TECHNICAL REQUIREMENTS:
Employee system functionalities
System functionalities
Customer feedback platform functionalities
Project Scope

## Slide 15: Project Management Strategy
Project charter
Budget
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan
Project Scope
WBS Dictionary

## Slide 16: WBS dictionary
WBS Dictionary
The WBS dictionary is a break down for the elements of the WBS. It shows the following details:
Project title
WBS item number
WBS item name
Description of the element
The time estimation of the WBS element
The resources needed to complete the tasks

## Slide 17: WBS dictionary
The WBS dictionary is a break down for the elements of the WBS. It shows the following details:
Project title
WBS item number
WBS item name
Description of the element
The time estimation of the WBS element
The resources needed to complete the tasks
WBS Dictionary

## Slide 18: WBS dictionary
The WBS dictionary is a break down for the elements of the WBS. It shows the following details:
Project title
WBS item number
WBS item name
Description of the element
The time estimation of the WBS element
The resources needed to complete the tasks
WBS Dictionary

## Slide 19: Project Management Strategy
Project charter
Project Scope
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan
WBS Dictionary
Budget

## Slide 20: Budget
Budget
In the budget assumption table, I have mapped out the financial aspects of the big data project at orange. It includes building a secure system, obtaining the data, analyzing it, and employing it. I have accounted the salaries, hardware, software, training, and reserved some of the total budget just in case. By that, everyone knows where the money is being spent on.
Budget

## Slide 21: Budget
In the budget assumption table, I have mapped out the financial aspects of the big data project at orange. It includes building a secure system, obtaining the data, analyzing it, and employing it. I have accounted the salaries, hardware, software, training, and reserved some of the total budget just in case. By that, everyone knows where the money is being spent on.
Budget

## Slide 22: Project Management Strategy
Project charter
Project Scope
WBS Dictionary
Stakeholder matrix
Quality management
plan
Risk management plan
Budget
Critical path

## Slide 23: Critical Path
Critical path

## Slide 24: The critical path is the longest sequence of important tasks that must be completed on time for the entire project to be finished on the time specified. Any delays in any of the tasks in the critical path will directly impact the project timeline, while delays in the non-critical tasks will not affect the end date. Critical path = 5 + 3 + 3 + 4 + 2 + 12 + 10 + 14 +7 + 8 + 14 + 30 + 10 + 16 + 5+ 4 + 7 +20 + 5 = 179 days Other path = 5 +3 + 6 +2 + 12 + 10 + 14 + 7 + 8 + 14 + 30 + 10 + 16 + 5 + 4 + 7 + 7 = 160 days
Critical path

## Slide 25: Project Management Strategy
Project charter
Budget
Project Scope
WBS Dictionary
Quality management
plan
Risk management plan
Critical path
Stakeholder matrix

## Slide 26: Stakeholder matrix
Stakeholder matrix

## Slide 27: Stakeholder matrix A tool used to categorize stake holders based on their interest and influence on a project. It helps in knowing how to deal with each stakeholder.
Stakeholder matrix

## Slide 28: Project Management Strategy
Project charter
Budget
Project Scope
WBS Dictionary
Quality management
plan
Critical path
Stakeholder matrix
Risk management plan
Communication management plan

## Slide 29: Project Management Strategy
Stakeholder matrix
Project charter
Budget
Project Scope
WBS Dictionary
Quality management
plan
Critical path
Risk management plan
Communication management plan

## Slide 30
Communication management plan

## Slide 31: Communication Management Plan
Sender/Owner | Stakeholder/Recepient | Delivery Medium | Delivery Method | Frequency | Goal
Project Manager | CEO (Thierry Marigny) | Email/ Meetings | Formal | weekly | Keeping the CEO Informed about the project Progress/ Get Input on Important decisions
Project Manager | IT Team | Meetings/Email/Verbal | Formal/Informal | Daily | Communiacting roles, respnsibilites, and dedlines.
Project Manager | System Administrator | Meetings | Formal | weekly | getting information on project milestones, system health
Project Manager | Suppliers | Verbal (Phone) | Informal | Daily | Communicate Material requirements when needed/Keep Monitoring for future material
IT Team | Project Manager | Email | Formal | As needed | Sharing progrees, challenges, needs and insights
System Administrator | Project Manager | Meetings/Email | Formal | As needed | Keeping the Manager Informed about Project Progress/ Get Input on Important decisions
IT Team | System Administrator | Meetings/Email/Verbal | Formal/Informal | Daily | Engaging in discussions to address potential issues in the system
Suppliers | Project Manager | Verbal (Phone) | Informal | Daily | Communicate availability of materials and address issues related to supply chain
Communication management plan

## Slide 32: Project Management Strategy
Stakeholder matrix
Project charter
Budget
Project Scope
WBS Dictionary
Quality management
plan
Critical path
Risk management plan
Communication management plan

## Slide 33: Project Management Strategy
Project charter
Budget
Project Scope
WBS Dictionary
Quality management
plan
Critical path
Stakeholder matrix
Risk management plan
Communication management plan

## Slide 34: Risk management plan
Risk management plan

## Slide 35
Risk management plan
Risk management plan
Risk management plan is a structured approach that we use to Identify, access, prioritize, and mitigate the risks in a project. By that we clearly identify any issues that would prevent us from achieving our goals.

## Slide 36: Project Management Strategy
WBS Dictionary
Project Scope
Stakeholder matrix
Critical path
Project charter
Budget
Risk management plan
Quality management
plan

## Slide 37
Quality management
plan

## Slide 38
Quality management
plan
Quality management plan
Quality management is important for the success of any project, it helps in ensuring that the deliverables are met or exceed the wanted standards for the best, as well as the stakeholder expectation

## Slide 39: Project Management Strategy
Project charter
Budget
Project Scope
WBS Dictionary
Stakeholder matrix
Quality management
plan
Critical path
Risk management plan
Project requirement

## Slide 40: Project requirement

## Slide 41: Project requirement
The work breakdown structure (WBS) chose the project requirement by clearly breaking down the tasks
1–14 Jan.
System design
14–29 Jan.
Software
29 Jan. – 21 Feb.
Infrastructure Setup
22 Feb. – 7 Mar.
Data Collection
8–21 Mar.
Initial Data analysis
22 Mar. – 30 Apr.
Model Development
1–21 May
Testing and validation
22 May – 1 June
Deployment
2–8 June
Training
2–25 June
Monitoring and Optimization

## Slide 42: Project Proposal Timeline
1–14 Jan.
System design
14–29 Jan.
Software
29 Jan. – 21 Feb.
Infrastructure Setup
22 Feb. – 7 Mar.
Data Collection
8–21 Mar.
Initial Data analysis
22 Mar. – 30 Apr.
Model Development
1–21 May
Testing and validation
22 May – 1 June
Deployment
2–8 June
Training
2–25 June
Monitoring and Optimization
Project requirement

## Slide 43: Conclusion
In conclusion this project aims to build a big data project for orange Jordan using advanced data mining technology. The system main functionality (goal) is to transform client’s comments and feedbacks that are gathered from multiple sources, into beneficial insights and ideas that would help in maintaining a continuous improvement and innovation for the products and services at orange Jordan.
This all was the planning phase and next I will hold a kickoff meeting with my team members to start working on the project.
Project Proposal Timeline
1–14 Jan.
System design
14–29 Jan.
Software
29 Jan. – 21 Feb.
Infrastructure Setup
22 Feb. – 7 Mar.
Data Collection
8–21 Mar.
Initial Data analysis
22 Mar. – 30 Apr.
Model Development
1–21 May
Testing and validation
22 May – 1 June
Deployment
2–8 June
Training
2–25 June
Monitoring and Optimization

## Slide 44
Thank you !